# Channel Knowledge Map Prediction with Deep Learning for 6G UAV-enabled Networks

# Guillem Moreno Garcia

Project Critical Review

REVISION HISTORY AND APPROVAL RECORD

| Revision | Date | Purpose |
| --- | --- | --- |
| 0 | 9/4/2026 | Document creation |
| 1 | 9/4/2026 | Document revision |

DOCUMENT DISTRIBUTION LIST

| Name | E-mail |
| --- | --- |
| Guillem Moreno Garcia | guillem.moreno.garcia@estudiantat.upc.edu |
| Sergi Abadal | sergi.abadal@upc.edu |
| Evgenii Vinogradov | evgenii.vinogradov@upc.edu |

| WRITTEN BY: |  |  | REVIEWED AND APPROVED BY: |  |  |
| --- | --- | --- | --- | --- | --- |
| Date | 09/04/2026 |  | Date | 09/04/2026 |  |
| Name | Guillem Moreno Garcia |  | Name | Sergi Abadal |  |
| Position | Project author |  | Position | Project Supervisor |  |

# Contents

0.	Contents	3

1.	General comments about the work progress	4

1.1.	Incidences	4

1.2.	Work Plan modifications	4

2.	updated work plan	5

2.1.	Updated Work Packages, Tasks and Deliverables	5

2.2.	Updated Time Plan (Gantt diagram)	6

# General comments about the work progress

Project Objectives Reminder Before detailing the recent developments, it is important to briefly recall the primary goals of this project:

- Develop a standalone deep learning software architecture capable of predicting key 6G FR3 channel parameters (delay spread, angular spread, and channel power) from 2D ground representations and varying UAV altitudes up to approximately 500 meters.

- Accelerate channel generation by achieving a 10x to 100x reduction in computation time compared to traditional ray tracing simulations.

- Attain high prediction accuracy against ground-truth data, targeting a Root Mean Square Error (RMSE) of approximately 3 to 5 dB for channel power, 50 ns for delay spread, and 20 degrees for angular spread. The second and third have been achieved easily (27ns and 10.7 degrees respectively)

- Implement data augmentation pipelines and good heuristics to ensure the model outputs align with known deterministic formulas for 6G UAV-enabled networks.

Summary of Work Completed To date, the foundational research phase (WP1) has been successfully completed. This involved researching the formulas that apply to 6G UAV-enabled networks, identifying the best parameters for simulations, and reviewing the state-of-the-art in environment-aware Convolutional Neural Networks (CNNs). Following this, the project advanced into the initial stages of WP2, focusing on computing deterministic heuristics to establish a baseline prior (Stage 0). However, as the data simulation and modeling progressed, several technical challenges emerged that required an empirical reevaluation of the deep learning pipeline.

## Incidences

During the execution of the project, several significant technical issues have been encountered that have diverted the initial course of the predictive model:

- High error in the nLoS Prior: It has been detected that the prior in non-Line-of-Sight (nLoS) situations presents an unacceptably high error, sitting at around 40 dBs. This margin of error compromises the viability of the base model and has required urgent intervention for its improvement.

- Ineffectiveness of GAN networks for high frequencies: Initially, the use of cGANs (Conditional Generative Adversarial Networks) was proposed for data simulation and augmentation in WP2. However, empirical tests have shown that GAN architectures do not help improve precision in the high-frequency components (high-frequencies in the image processing sense, of things that change quickly, have a high laplacian) of the channel maps.

- Suboptimal current metrics and presence of outliers: Despite multiple attempts, the current model presents an RMSE of 17 dBs and an MAE of 6 dBs. Although there is an improvement compared to the initial heuristic prior (which has an overall error of 22.5 dBs), the metrics are still far from the target of 3-5 dBs established in the proposal. Furthermore, the model continues to suffer from the presence of significant outliers that distort the predictions.

- Complexity of generalizable models (State of the Art deviation): According to the current State of the Art (SoA), developing a single model capable of generalizing across diverse city topologies while simultaneously handling vastly different antenna heights is highly unusual. Most existing literature relies on Reinforcement Learning (RL) tailored to specific cities, and grouping extremely diverse antenna elevations within a single model represents a rare and highly complex approach that has proven more challenging than initially anticipated.

## Work Plan modifications

As a consequence of the described incidences, the development has not followed the original planning of the Work Packages (WPs) in a linear fashion. Instead of advancing sequentially, an empirical and exploratory approach ("trial and error") has been adopted, merging and altering the tasks of WP2 and WP3.

The main modification is the abandonment of the use of cGANs in favor of the design of a highly coupled sequential pipeline comprising a foundational heuristic stage and 3 deep learning stages:

- Stage 0 (The Prior / Heuristics): Computation of deterministic heuristics to establish a baseline prior. Currently, this stage yields an overall initial error of 22.5 dBs. This heuristic prior serves as the fundamental input for the subsequent deep learning stages.

- Stage 1: Use of a PMNet to calculate the residual with respect to the prior generated in Stage 0.

- Stage 2: Implementation of a Tail Refiner that learns directly from the features extracted in Stage 1.

- Stage 3: Development of a model dedicated exclusively to mitigating the error in nLoS, which learns from Stage 2. Additionally, a feedback loop has been introduced where Stage 1 learns from Stage 3 (if the latter exists and has been processed), creating an iterative improvement cycle.

Fallback Strategy: If further refinement of this unified pipeline proves unsuccessful in reaching the desired precision metrics, a fallback strategy will be implemented. This strategy involves dividing the problem space: for each type of city, the deep learning pipeline will be split into 9 specialized models (the 3 learning stages x 3 antenna height ranges: low antenna, mid antenna, and high antenna). This will drastically reduce the variance each individual model needs to learn.

This architectural change requires extending the dates of WP3 and overlapping the validation phases (WP4) to continuously test each of the stages of the new pipeline.

# updated work plan

## Updated Work Packages, Tasks and Milestones

Work Packages: (copy and fill the box for every WP)

| Project: Channel Knowledge Map Prediction with Deep Learning for 6G UAV-enabledNetworks | WP ref: WP1 |  |
| --- | --- | --- |
| Major constituent: Introduction and Research | Sheet 1 of 5 |  |
| Short description: Researching the formulas for the channel knowledge map for channel power, angular spread, delay spread and augmented line of sight. Also research the state of the art for image generation (types of CNNs) based on environment-aware parameters, specifically communications. See what has been done for 5G ground based antenna and see the differences that there will be 6G UAV Enabled Networks. | Planned start date: 20/01/2026 Planned end date: 15/03/2026 |  |
|  | Start event: T1.1 End event: T1.3 |  |
| Internal task T1.1: Research the best parameters for simulations of diverse data of 6G UAV Enabled Networks to then train the Neural Network. Internal task T1.2: Research the formulas that apply for 6G UAV Enabled Networks Internal Task T1.3: Do a dummy training of some 5G dataset to learn what are the best networks and how to heuristically improve the results. | Deliverables: | Dates: |

| Project: Channel Knowledge Map Prediction with Deep Learning for 6G UAV-enabled Networks | WP ref: WP2 |  |
| --- | --- | --- |
| Major constituent: Data augmentation and heuristics | Sheet 2 of 5 |  |
| Short description: The simulations of the ground truth data will be in progress. I’ll have access to the ground truth of the cities, but not enough to train the full model. But train some dummy models (for each output) to see what kind of data augmentation will be needed for the best results. Based on the research of the ongoing WP1 I can say that cGANs will probably be used. cGANs (Conditional Generative Adversarial Networks) are machine learning models capable of generating new, realistic data constrained by specific inputs. In this project, they will likely be used to simulate data based on our 3D environments. The current focus for this work package is centered on designing Stage 0 (The Prior / Heuristics). This stage consists of applying regular machine learning or computing deterministic heuristics (formulas) to establish a baseline prior. This prior serves as the fundamental input for the subsequent deep learning stages | Planned start date: 16/03/2026 Planned end date: 30/04/2026 |  |
|  | Start event: T2.1 End event: T2.2 |  |
| Internal task T2.1: Computation of deterministic heuristics or regular machine learning formulas to establish a baseline prior (Stage 0). Internal task T2.2: Evaluation and refinement of the initial heuristic prior error (which currently yields an overall initial error of 22.5 dBs). | Deliverables: | Dates: |

| Project: Channel Knowledge Map Prediction with Deep Learning for 6G UAV-enabled Networks | WP ref: WP3 |  |
| --- | --- | --- |
| Major constituent: Deep learning model and software pipeline | Sheet 3 of 5 |  |
| Short description: Based on the results obtained on the first 2 WPs, train the best model possible for channel knowledge map prediction for 6G UAV-enabled networks, at the start we should have decided if we want the binary line of sight input or not and the augmented line of sight or not as an output. Also, if required, to algorithmically get the line of sight from images and antenna heights. Due to the complexity of creating a single generalizable model , tasks from WP2 and WP3 have been merged using an empirical and exploratory "trial and error" approach. The deep learning model now consists of a highly coupled sequential pipeline : Stage 1 uses a PMNet to calculate the residual; Stage 2 implements a Tail Refiner; Stage 3 is dedicated to mitigating the unacceptably high nLoS error (around 40 dBs) and introduces a feedback loop with Stage 1. If further refinement is unsuccessful, a fallback strategy will divide the problem space into 9 specialized models per city type | Planned start date: 21/04/2026 Planned end date: 15/06/2026 |  |
|  | Start event: T3.1 End event: T3.3 |  |
| Internal task T3.1: Development and training of Stage 1 (PMNet) Internal task T3.2: Implementation of Stage 2 (Tail Refiner). Internal task T3.3: Implementation of Stage 3 (nLoS error mitigation) and the iterative feedback loop | Deliverables: | Dates: |

| Project: Channel Knowledge Map Prediction with Deep Learning for 6G UAV-enabled Networks | WP ref: WP4 |  |
| --- | --- | --- |
| Major constituent: Testing | Sheet 4 of 5 |  |
| Short description: After attaining a model that fulfils the 5dB threshold, the results will be compared in precision to the ground truth and see in which cities and parameters it fails more. High frequency, low frequency, reflections, etc. | Planned start date: 08/06/2026 Planned end date: 18/06/2026 |  |
|  | Start event: start of T4.1 End event: end of T4.1 |  |
| Internal task T4.1: Test the results | Deliverables: | Dates: |

| Project: Channel Knowledge Map Prediction with Deep Learning for 6G UAV-enabled Networks | WP ref: WP5 |  |
| --- | --- | --- |
| Major constituent: Project Report | Sheet 5 of 5 |  |
| Short description: After getting the final results and best model possible I’ll write the project report (bachelor thesis) with the correct citations, problems encountered and final precision. | Planned start date: 16/03/2026 Planned end date: 30/06/2026 |  |
|  | Start event: T5.1 End event: T5.2 |  |
| Internal task T5.1: Project Report writing Internal task T5.2: Presentation preparation. | Deliverables: | Dates: |

Milestones

| WP# | Task# | Short title | Milestone / deliverable | Date |
| --- | --- | --- | --- | --- |
| WP1 | T1.1, T1.2, T1.3 | WorkPlan Approval | Project Proposal and WorkPlan approval | 05/03/2026 |
| WP5 | T5.1 | Midterm Review | Critical Review (midterm) | 09/04/2026 |
| WP2 | T2.1, T2.2 | Heuristics completion | Stage 0 Heuristics finalized (GANs discarded) | 30/04/2026 |
| WP3 | T3.1, T3.2, T3.3 | Deep Learning Pipeline | Deep learning 3-stage model finalized | 15/06/2026 |
| WP4 | T4.1 | Testing Completion | Precision results compared to ground truth | 18/06/2026 |
| WP5 | T5.1 | Final Review | Final Review meeting | 18/06/2026 |
| WP5 | T5.1 | Project Delivery | Final thesis report | 21/06/2026 |
| WP5 | T5.2 | Presentation | Final presentation | 01/07/2026 |

## Updated Time Plan (Gantt diagram)